| MEETING LOG (FYP) DEPARTMENT OF SOFTWARE ENGINEERING NATIONAL UNIVERSITY OF MODERN LANGUAGES ISLAMABAD |  |
| --- | --- |
| SECTION 1 (to be completed by the students prior to meeting) |  |
| Title of Project | BreatheWell lung disease detection and care assistant |
| Supervisor Name | Dr. Maryam Imtiaz Malik |
| Student Names with roll no. | - Zulqarnain hassan (SP21379) - Mumtaz Ali (SP21452) - Muhammad Younus (SP21386) |
| Date | October 25, 2025 |
| Date of Previous Meeting | September 25, 2025 |
| Work done since last meeting | - Documentation chapter 3 requirement and specification. - Designed complete UI/UX low-fidelity wireframes for all system modules. - Developed high-fidelity interactive prototype using Figma. |
| Issues/tasks to be discussed | - Improvement of documentation. - System modeling. - Suggestions for UI improvements before frontend development. |
| Signature (team lead) |  |
| SECTION 2 (to be completed by the supervisor at the time of meeting) |  |
| Tasks assigned to students | - Documentation chapter 4 system modeling - Apply UI/UX feedback and finalize prototype. - Start frontend development based on approved design. |
| Date of next meeting | November 15, 2025 |
| Signature |  |

| MEETING LOG (FYP) DEPARTMENT OF SOFTWARE ENGINEERING NATIONAL UNIVERSITY OF MODERN LANGUAGES ISLAMABAD |  |
| --- | --- |
| SECTION 1 (to be completed by the students prior to meeting) |  |
| Title of Project | BreatheWell lung disease detection and care assistant |
| Supervisor Name | Dr. Maryam Imtiaz Malik |
| Student Names with roll no. | - Zulqarnain hassan (SP21379) - Mumtaz Ali (SP21452) - Muhammad Younus (SP21386) |
| Date | November 15, 2025 |
| Date of Previous Meeting | October 25, 2025 |
| Work done since last meeting | - Developed high-fidelity interactive prototype using Figma. - Documentation chapter 4 system modeling. |
| Issues/tasks to be discussed | - Review frontend implementation and navigation flow. - Discussion on authentication security and data handling. - Backend integration strategy for assessment modules. |
| Signature (team lead) |  |
| SECTION 2 (to be completed by the supervisor at the time of meeting) |  |
| Tasks assigned to students | - Complete remaining frontend modules. - Database integration for signup and login. |
| Date of next meeting | December 05, 2025 |
| Signature |  |

| MEETING LOG (FYP) DEPARTMENT OF SOFTWARE ENGINEERING NATIONAL UNIVERSITY OF MODERN LANGUAGES ISLAMABAD |  |
| --- | --- |
| SECTION 1 (to be completed by the students prior to meeting) |  |
| Title of Project | BreatheWell lung disease detection and care assistant |
| Supervisor Name | Dr. Maryam Imtiaz Malik |
| Student Names with roll no. | - Zulqarnain hassan (SP21379) - Mumtaz Ali (SP21452) - Muhammad Younus (SP21386) |
| Date | December 5, 2025 |
| Date of Previous Meeting | November 15, 2025 |
| Work done since last meeting | - Completed approximately 40% system implementation. - Complete frontend. - Database integration for signup and login. |
| Issues/tasks to be discussed | - Review backend logic and API performance. - Documentation final review. - Preparation plan for FYP Defense. |
| Signature (team lead) |  |
| SECTION 2 (to be completed by the supervisor at the time of meeting) |  |
| Tasks assigned to students | - Perform system testing and bug fixing. - Prepare implementation demo and defense presentation. - Cross reference for all figures and tables in documentation. |
| Date of next meeting | December 10, 2025 |
| Signature |  |